February 5, 2009

Mr. Kevin Tranchina

Honaker Funeral Home/Forest Lawn Cemetery

1751 Gause Blvd., West

Slidell, LA  70469

RE: New bldg’s for services.

Dear Mr. Tranchina,

Thank you for the opportunity to propose our services for the referenced project. Dammon Engineering is pleased to provide you with our proposal to furnish architectural and engineering services for the above-proposed project in Slidell, Louisiana. Our design will consist of the following:

I. Design new 1,350 sq. ft. office to attach to the original building.

II. Design new parlor/foyer in the original building by relocating the exterior wall outwards.

III. Design new 5,000 sq. ft. roof over original building.

IV. Design new 2,400 sq. ft. crematory and prep area to include a new hallway for accessing.

V. Design new 3,600 sq. ft. chapel to attach to the recent addition.

VI. Design new generator housing for backup power.

VII. Relocate the existing driveway and utilities to allow for the new additions. 

We propose a fee of $33,050.00 (thirty three thousand fifty dollars) for this work. This fee includes five sets of drawings, ready for permit application, provided to you following 100% design completion. Our fee does not include the cost of soils analysis, drainage studies (other than as indicated above), traffic studies, wetlands determination, or other engineering studies that may be required by government agencies. 

If selected, we ask for a deposit of $5,000.00.  We will then bill $10,000.00 at 50% completion, with the balance will then be due following 100% design completion.

Dammon Engineering carries $1,000,000. Professional/General Liability Insurance, Auto Insurance and Workmen’s Compensation Insurance.  We appreciate the opportunity to propose our services for this project.  Please indicate your acceptance of the above by signing below.  If you have any questions, or require any further information, please feel free to call.

By signing below you acknowledge that you are duly authorized to enter into and execute contracts/agreements on behalf of Honaker Funeral Home.
Sincerely,

Emmett G. (Pete) Dammon, P.E.

Accepted:
____________________________
Date:__________________



Kevin Tranchina

