State of Louisiana – Facility Planning and Control

Final Cost and Construction Data Report

| Project Name: | HVAC System Replacement, State Police Troop L Headquarters, |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project No. | 01-107-06B-11 |  |  | WBS No. |  | F.01003807 |  |  |
| Location | Mandeville, Louisiana | Site Code: | 1-52-004 | Building I.D. |  |  | S00814 |  |
| Designer: | Dammon Engineering, Inc. |  |  | Bid Date: | Dec 15th 2020 |  |  |  |
| Contractor: | ARC Mechanical Contractors, Inc. |  |  | Completion Date: |  |  |  |  |

| Building Area: Enclosed Area: 10,211 s.f. Covered Area (@1/2 actual) N/A Divisions Cost Per Sq Ft PER CENT AMOUNT DIVISION 1 General Requirements _ 4.6_ __$ 12,000.00__ DIVISION 2 Existing Conditions __4.8_ __$ 12,600.00__ DIVISION 3 Concrete ______ ________________ DIVISION 4 Masonry _ 3.1 _ _$ 8,100.00__ DIVISION 5 Metals ______ ________________ DIVISION 6 Woods and Plastics ______ ________________ DIVISION 7 Thermal & Moisture Protection ______ ________________ DIVISION 8 Openings ______ ________________ DIVISION 9 Finishes _10.1 __$ 26,700.00__ DIVISION 10 Specialties ______ ________________ DIVISION 11 Equipment ______ ________________ DIVISION 12 Furnishings ______ ________________ DIVISION 13 Special Construction ______ ________________ DIVISION 14 Conveying Equipment ______ ________________ DIVISION 21 Fire Suppression ______ ________________ DIVISION 22 Plumbing ______ ________________ DIVISION 23 HVAC _73.6_ __$ 193,600.00__ DIVISION 26 Electrical __3.8_ __$ 10,000.00__ DIVISION 27 Communications ______ ________________ DIVISION 31 Earthwork ______ ________________ DIVISION 32 Exterior Improvements ______ ________________ DIVISION __ ______________________ ______ ________________ DIVISION __ ______________________ ______ ________________ Total $263,000.00 For Facility Planning and Control use Designers Fee: Administrative Cost Equipment Change Orders – Misc. Omission or Error Owner Requested Total Project Cost | Remarks Building Classification: N/A Life Safety Classification: N/A Building Code Classification: N/A Type of Facility State Police New Addition Renovation HVAC No. of Bldgs. Stories Number of Beds None Cost per Bed Number of Occupants N/A Cost per Occupant Building Construction Description: Site work N/A No. of Parking Spaces N/A Foundation System N/A Structural Framing System N/A Exterior Walls N/A Insulation Walls N/A Attic Roof Deck N/A Insulation N/A Surface N/A Interior Partitions N/A Ceiling System N/A Finishes Floors N/A Walls N/A Ceilings N/A Specials Construction N/A Conveying Systems N/A Sewage Disposal System N/A Water Supply System N/A Sprinkler System N/A Heating System 560 Sensible MBH BTUH Cooling System 450 Total MBH; 326 Sensible MBH; Existing Chill Water Sys. Electrical System N/A Designer Signature: Date: 6/8/2021 _ |
| --- | --- |