NOT FOR RECORDATION PURPOSES

Facility Planning & Control

RECOMMENDATION OF ACCEPTANCE

TO:	FACILITY PLANNING AND CONTROL		FROM:	Dammon Engineering, Inc.

P.O. Box 94095						554 Old Spanish Trail

Baton Rouge, LA 70804-9095				Slidell, LA 70548

Design Firm Name and Address

DATE:	_June 8, 2021_________________

PROJECT NAME: HVAC System Replacement, State Police Troop L Headquarters, Mandeville, Louisiana

PROJECT NUMBER:  01-107-06B-11 	WBS No.: F.01003807

SITE CODE:  1-52-004	STATE ID:  S00814             CFMS/SRM #:  4400021072

CONTRACTOR:	ARC Mechanical Contractors, Inc.

P.O. Box 6720

Slidell, LA 70469-6720

ORIGINAL CONTRACT AMOUNT:	$263,000.00

FINAL CONTRACT AMOUNT:		$270,957.00

FINAL BUILDING AREA (SQ. FEET):________N/A_________________________________________

I certify that, to the best of my knowledge and belief, this project is substantially complete in accordance with the Plans

and Specifications to the point where it can be used for the purpose which was intended.  It is recommended that it be accepted.

DATE OF ACCEPTANCE:___June 7, 2021_________________________________________________

CONTRACT DATE OF COMPLETION:____July 24, 2021____________________________________

NUMBER OF DAYS (OVERRUN) (UNDERRUN) (As of Acceptance Date)__47__________________

LIQUIDATED DAMAGES PER DAY STIPULATED IN CONTRACT	$250.00

VALUE OF PUNCH LIST						$   7,599.00                            (Attach punch list)

Was part of project occupied prior to Acceptance?  No

PORTION OCCUPIED:  (Attach Partial Occupancy Forms)

ROOF GUAR-MANUF:                  N/A                         START DATE:                                   END DATE:

ROOFER:                           N/A                                       START DATE:                                  END DATE:

Signed:___________________________________

DESIGNER

FOR USE OF PROJECT MANAGER:

Signed:___________________________________

PROJECT MANAGER

c:  LTC Jason Starnes, DPS

NOT FOR RECORDATION PURPOSE