Facility Planning & Control

STATEMENT OF PROBABLE COST

DATE:      10/1/2020

PROJECT:    HVAC System Replacement State Police Troop L Headquarters

PROJECT NO:  01-107-06B-11            				PART NO: WBS F.0100387

LOCATION:   Mandeville, Louisiana

DESIGN PROFESSIONAL:   Dammon Engineering, Inc.

TOTAL NEW AREA BEING CONSTRUCTED:			 N/A     sq. ft.

TOTAL EXISTING AREA BEING RENOVATED:		10,000  sq. ft.

PROJECT PHASE: 1                              	A F C:    $250,000.00

PER CENT 		  AMOUNT

DIVISION	 1	General Requirements	     		  7.75%       		$19,532.92

DIVISION	 2	Existing Conditions			12.81%		$32,268.99

Asbestos Abatement			  0.75%			  $1,900.00

DIVISION	 3	Concrete				______		__________________

DIVISION	 4	Masonry				  0.46%		$1,157.87

DIVISION	 5	Metals					______	__________________

DIVISION	 6	Woods and Plastics			______	__________________

DIVISION	 7	Thermal & Moisture Protection		 0.48%		$1,196.66

DIVISION	 8	Openings				______	__________________

DIVISION	 9	Finishes					 8.92%		$22,468.34

DIVISION	10	Specialties				______	__________________

DIVISION	11	Equipment				______		__________________

DIVISION	12	Furnishings				______	__________________

DIVISION	13	Special Construction			______	__________________

DIVISION	14	Conveying Equipment			______	__________________

DIVISION	21	Fire Suppression				______	__________________

DIVISION	22	Plumbing				______	__________________

DIVISION	23 	Heating, Ventilating & Air Conditioning	65.94%	          $166,104.40

DIVISION	26 	Electrical				 2.89%		$7,254.54

DIVISION	27	Communications			______	__________________

DIVISION	31	Earthwork				______	__________________

DIVISION	32	Exterior Improvements			______	__________________

DIVISION	__	______________________		______	__________________

DIVISION	__	______________________		______	__________________

TOTAL CONSTRUCTION COST OF BASE BID		100%		$251,883.72

ALTERNATES:

NUMBER 1	__________N/A________________________		______N/A_______

NUMBER 2	__________N/A________________________		______N/A_______

NUMBER 3	__________N/A________________________		______N/A_______

TOTAL CONSTRUCTION COST (BASE BID AND ALTERNATES)	$251,883.72

ESTIMATED COST OF TESTING LABORATORY SERVICES		N/A

CD Phase only.  Attach scope of services.

The foregoing includes the most common divisions of the CSI 49 Division Format.  Others may be added as required.