AMENDMENT/ADDENDUM TO STANDARD AGREEMENT

BETWEEN

CITY OF SLIDELL, LA

AND

ARCHITECT/ENGINEER

FOR PROFESSIONAL SERVICES

This is an AMENDMENT/ADDENDUM TO THE AGREEMENT between Dammon Engineering, Inc.  (“A/E”) and the CITY of Slidell, LA (“City”) for the “City of Slidell - New Sidewalks and Drainage:  Public Street (between 8th & 10th St.); Cleveland (between Lincoln & 8th St.) “ (“Project”), Slidell Project No. 5000-31.  This AMENDMENT/ADDENDUM  is effective as of 	 day of _________________ 2016 (“Effective Date”).

WHEREAS, the City requires engineering services for the project titled:   City of Slidell - New Sidewalks and Drainage:  Public Street (between 8th & 10th St.); Cleveland (between Lincoln & 8th St.

WHEREAS, A/E is qualified to provide said engineering services; and

WHEREAS, the City and A/E entered into a contract on _18th _day of _February_ 2016 for the project titled:  City of Slidell - New Sidewalks and Drainage:  Public Street (between 8th & 10th St.); Cleveland (between Lincoln & 8th St.; and

Now therefore, the City and A/E agree to amend/addend the original contract as follows:

- Amended Scope of Services:  Professional services by A/E for City shall provide engineering services (see Attachment “A” for details).

- Fees for this additional work are given below.  Amended project title:  City of Slidell – New Asphalt Parking: East side of 2nd St between Cleveland Av and Guzman St; New Sidewalks and Drainage: 2nd St between Cleveland Av and Guzman St and Cleveland  Av between Lincoln Av & Washington Av; New Sidewalks:  Cleveland  Av between Washington Av & 8th St. (“Project”), Slidell Project No. 		.

| DESCRIPTION OR PHASE | BASIS | FEE |
| --- | --- | --- |
|  | LUMP SUM | 0$ |
| TOTAL ADDITIONAL FEE |  | $ |
| PREVIOUS CONTRACT FEE TOTAL |  | $ |
| TOTAL AMENDED CONTRACT FEE |  | $ |

- All other terms and conditions set forth in the original Agreement not amended herein remain in full force and effect.

IN WITNESS WHEREOF, the parties hereto have executed this Agreement Amendment/Addendum,  the Effective Date of which is indicated above.

CITY:								A/E:

Dammon Engineering, Inc.

Company Name

Signature							Signature

Freddy Drennan						David Dammon

Printed Name							Printed Name

Mayor								President

Title								Title

Date Signed: 							Date Signed:

ATTACHMENT A

SCOPE OF SERVICES

- PROJECT DESCRIPTION

The Services to be performed by CONSULTANT shall be as follows:

SCOPE OF SERVICES

The City of Slidell seeks to make improvements to the CDBG Target Area through the addition of new sidewalks.  The new sidewalk work will require clearing and grubbing of the existing soils, placement of a geo-textile fabric, temporary signs and barricade, installation of concrete pavement including expansion joints every four feet and Detectable Warning Systems at streets.

The Scope of Work under this Agreement is to provide design, construction administration, and quality assurance services for the installation in the five (5) locations indicated below:

- New asphalt parking on the East side of 2nd Street between Cleveland Ave and Guzman Street (556’)

- Mill and pave existing Asphalt paving next to existing tennis court fence line 5 ft wide on the East side of 2nd Street between Cleveland Ave and Guzman Street (343’)

- New Sidewalks and Drainage: Second Street between Cleveland Ave and Guzman Street (716’)

- New St Charles light poles. (14 total)

- New Sidewalks and Drainage: Cleveland  Avenue between Lincoln Avenue & Washington Ave (208’)

- New Sidewalks:  Cleveland  Avenue between Washington Avenue & 8th Street (335’)

Dammon Engineering will utilize existing plans, maps, reports and other documentation provided by the City of Slidell in the preparation of construction documents.  Dammon Engineering will visit each site to verify that the existing information is correct and to obtain information where none exists.  The work does not include site surveys or geotechnical work (soil boring, soils analysis, etc.).

PHASE I – DESIGN PHASE SERVICES

- Dammon Engineering will visit each of the five (5) sites to observe existing conditions and verify information provided by the City of Slidell (i.e. length of sidewalk area).

- Video record existing conditions at each of five (5) jobsite locations prior to start of construction.

- Prepare preliminary design work for the City of Slidell to review, including typical sidewalk installation design with start and stop points indicated.

- Prepare necessary details for sidewalk installation.

- Work with the City of Slidell to make any desired additions to the areas included in the Scope of Work and/or modify the design package plan and Scope of Work/Contract Documents as necessary.

- Incorporate modifications as indicated by the City of Slidell prior to start of final design.

- Prepare 50 percent contract documents for review by the City of Slidell.  The 50 percent contract documents will include detailed specifications, simple site plans showing the work to be performed at each location, detailed plans for the installation of the new sidewalks including any necessary details for the installation of the sidewalks.

- Incorporate 50 percent design comments into the plans and specifications and prepare final design drawings and specifications suitable to construction and advertisement for bid.

- Provide final engineer’s estimate of probable cost.

PHASE II – BID PHASE SERVICES

- The City of Slidell will conduct all bid phase work.  Dammon Engineering will assist the city with bids.

PHASE III – CONSTRUCTION PHASE SERVICES

- Dammon Engineering will receive, review and approve all shop drawings and submittals required for the project as stated in the contract documents.  Dammon Engineering will retain one (1) approved original of each shop drawing and submittal for the City’s records.

- Dammon Engineering will review pay requests and provide preliminary approval for review and acceptance by the City.

- Dammon Engineering will conduct a final inspection of the work to determine compliance with the contract documents and will prepare the necessary project closeout documentation for submittal to the City for review and final approval.

PHASE IV – QUALITY ASSURANCE INSPECTION

Dammon Engineering will provide a Quality Assurance (QA) Representative who will periodically visit the work site to determine that the contractor is meeting the requirements of the contract documents and document the construction work through QA Inspection Reports.  The QA Representative will visit the project site throughout the construction phase of the project.  For budget purposes, the compensation allocated to the QA Representative is based on 120 days.  QA Representative will only be provided during the period of actual construction.

The CLIENT will pay for any additional services QA Services beyond this 120 day period with authorization from the city.

- Project Schedule

The Scope of Services and Compensation for this contract are based on the following estimated schedule:

50% Submittal of Contract Documents – 	60 days following receipt of Notice to Proceed for this agreement.

100% Contract Documents Suitable for Bid – 30 days following receipt of 50% review comments.

Bid Phase – 	30 days following release to invitation-only bidders.

Construction Phase – 	120 days following delivery of Notice to Proceed to Contractor.

- DELIVERABLES

- 50% Contract Documents

- Final Contract Documents

- Final Engineer’s Opinion of Probable Cost

- Record Drawings

- QA Inspection Reports.

DAMMON ENGINEERING, INC.

# RATE SCHEDULE

DISCIPLINE								RATE

Principal								$ 175.00/Hr

Architect								$ 150.00/Hr

Civil/Structural Engineer						$ 135.00/Hr

Mechanical Engineer						$ 135.00/Hr

Electrical Engineer							$ 135.00/Hr

Project Manager							$ 125.00/Hr

Designer								$  85.00/Hr

Draftsperson 							$  65.00/Hr

Secretary								$  45.00/Hr

Inspector								$  95.00/Hr*

*$500 minimum for residential

Direct costs which may be charged to client as follows:

- Subsistence and travel expenses.  Mileage $.60/mile (for travel out of

greater New Orleans/Northshore area by auto).

- Equipment rental.

- Special consultants & test labs.

- Soil borings, asbestos samples, laboratory charges.

- Printing, binding and other reproduction costs.

- Government required studies.