Owner

Engineer

Consultant

Contractor

PROJECT:						FIELD REPORT NUMBER: 19

City of Slidell						ENGINEER’S PROJECT NUMBER:  2204

CDBG Sidewalk Improvements

Phase V 5000-21B

Washington Ave.

Slidell, Louisiana

CONTRACT:  New Construction

DATE:  05/12/2014			              TIME:  09:00 AM	WEATHER: Cloudy  TEMP RANGE:  72°

EST % OF COMPLETION:  94%			CONFORMANCE WITH SCHEDULE (+/-):  On Schedule

WORK IN PROGRESS:  				PRESENT AT SITE:

Forming for new sidewalks			             Contractor/Employees

OBSERVATIONS:

Leveling out sand and preparing for form boards to be installed for new sidewalk.

ITEMS TO VERIFY:

INFORMATION OR ACTION REQUIRED:

ATTACHMENTS: