Owner

Engineer

Consultant

Contractor

PROJECT:						FIELD REPORT NUMBER: 3

City of Slidell						ENGINEER’S PROJECT NUMBER:  2204

CDBG Sidewalk Improvements

Phase V 5000-21B

Washington Ave.

Slidell, Louisiana

CONTRACT:  New Construction

DATE:  04/16/2014			TIME:  1:30 PM	WEATHER: Clear 	TEMP RANGE:  62°

EST % OF COMPLETION:  8%			CONFORMANCE WITH SCHEDULE (+/-):  On Schedule

WORK IN PROGRESS:  				PRESENT AT SITE:

Forming sidewalks				Contractor/Employees

OBSERVATIONS:

Forming sidewalks on Washington Ave getting ready for a pour in the morning.

ITEMS TO VERIFY:

INFORMATION OR ACTION REQUIRED:

ATTACHMENTS: