Owner

Engineer

Consultant

Contractor

PROJECT:						FIELD REPORT NUMBER: 8

City of Slidell						ENGINEER’S PROJECT NUMBER:  2204

CDBG Sidewalk Improvements

Phase V 5000-21B

Washington Ave.

Slidell, Louisiana

CONTRACT:  New Construction

DATE:  04/25/2014			              TIME:  09:45 AM	WEATHER: Clear  TEMP RANGE:  72°

EST % OF COMPLETION:  35%			CONFORMANCE WITH SCHEDULE (+/-):  On Schedule

WORK IN PROGRESS:  				PRESENT AT SITE:

Forming & pouring sidewalks			Contractor/Employees

OBSERVATIONS:

Digging out for new sidewalks and forming up for new sidewalks.

ITEMS TO VERIFY:

INFORMATION OR ACTION REQUIRED:

ATTACHMENTS: