August 10, 2007

Meeting with Judge Lamz

Today, Friday August 10, 2007 Kirt and I met with the Judge to present our first draft of changes for the Juvenile Court Room.

There were several changes he liked, and some not so.  He likes his bench to serve as a barrier so he has a degree of protection from some unbalanced person making an attempt to assault him.

We talked about several changes.  One major change he requested is to reverse our plan from our current drawing so that he will be seated on the right side of the court rather than the left.  We agreed to move the Clerk of Courts position to his right and expand it so there is room for two persons seated in the station.

He is more comfortable with the witness stand below, and to his left.  With the bench elevated 17 inches and rising 42 inches above that level someone will have difficulty reaching the judge. 

We also agreed to use two smaller tables for the attorneys and eliminate the large table presently being used.

We included and additional 12’ long bench for people attend the hearings.

Judge Lamz also expressed interest in updating the decor of the room for appearances sake, to make it look more judicial. (More like a courtroom).

We have contacted an interior decorator and she came to the office today, Tuesday, August 14, 2007 for a preliminary interview.  I explained that we would need a budget estimate that we can take to the judge for approval.

This is where we are as of this afternoon.

J

