PCO #1 - Natco Change Order 12.7.07, not accepted.
PCO #2 – Accepted / In C.O. #3.
PCO #3 - Natco Change Order 12.7.07, not accepted.
PCO #4 – dated 6.20.08, not accepted, revised into PCO #11.
PCO #5 – Accepted / In C.O. #1.
PCO #6 – Accepted / In C.O. #4.
PCO #7 – Accepted / In C.O. #5.
PCO #8 – Accepted / In C.O. #5.
PCO #9 – Accepted / In C.O. #5.
PCO #10 – Accepted / In C.O. #5.
PCO #11 – Accepted / In C.O. #5.
PCO #12 – Not accepted / Not in C.O.
PCO #13 – Not accepted / Not in C.O.
PCO #14 – Not accepted / Not in C.O.
PCO #15 – Accepted / In C.O. #6.
PCO #16 – Not accepted / Not in C.O.
PCO #17 - Need to discuss status with Bruce.
PCO #18 – Accepted / In C.O. #6.
PCO #19 – Not accepted / Not in C.O.
PCO #20 – Accepted / In C.O. #9.
PCO #21 – Not accepted / Not in C.O.
PCO #22 – Comes out of Allowance.
PCO #23 – Accepted / In C.O. #6.
PCO #24 – Accepted / In C.O. #6.
PCO #25 – Accepted / In C.O. #9.
PCO #26 – Accepted / In C.O. #6.
PCO #27 – Not accepted / Not in C.O.
PCO #28 – Accepted / In C.O. #7.
PCO #29 – Accepted / In C.O. #9.
PCO #30 – Accepted / In C.O. #8.
PCO #31 – Not accepted / Not in C.O.
PCO #32 – Accepted / In C.O. #8.
PCO #33 – Not accepted / Not in C.O.
PCO #34 - Not accepted / Not in C.O.
PCO #35 - Not accepted / Not in C.O.
PCO #36 – Need more breakdown.
PCO #37 - Not accepted / Not in C.O.
PCO #38 - Not accepted / Not in C.O.
PCO #39 - Not accepted / Not in C.O.
PCO #40 – No Action/no copy.
PCO #41 – No Action/no copy.
PCO #42 - No Action/no copy.
PCO #43 - No Action/no copy.
PCO #44 – No Action – stump removal - $2,925.
PCO #45 - No Action/no copy.
PCO #46 - No Action/no copy.
PCO #47 - No Action/no copy.
PCO #48 – No Action – replace sidewalk - $2,679.
PCO #49 – No Action – elevator greenboard - $6,676.
PCO #50 – No Action – Printer cabinet - $1,419.
PCO #51 - No Action/no copy.
PCO #52 - No Action/no copy.
PCO #53 - No Action/no copy.
PCO #54 - No Action/no copy.
PCO #55 – No Action – fire dampers - $5,593.