CERTIFICATE OF SUBSTANTIAL COMPLETION

DATE OF ISSUANCE     July 29, 2016

OWNER:   St. Tammany Fire Protection District No. 1

CONTRACTOR:  McMath Construction, L.L.C.

PROJECT NAME:   Fire Station No. 18

INSTRUMENT NO. ______________________	ENGINEER's Project No.   2224

DAQTE OF RECORDATION ______________

This Certificate of Substantial Completion applies to all Work under the Contract Documents or to the following specified parts thereof:

Fire Station No. 18

61735 Airport Road, Slidell, LA 70460

Legal Description: The Meadows Subdivision, Phase 1, Section 30, Township 8 South, Range 14 East, Parcel A

The Work to which this Certificate applies has been inspected by authorized representatives of OWNER, CONTRACTOR and ENGINEER, and that Work is hereby declared to be substantially complete in accordance with the Contract Documents on

July 27, 2016

DATE OF SUBSTANTIAL COMPLETION

A tentative list of items to be completed or corrected is attached and is made a part of this Certificate.  This list may- not  be all-inclusive, and the failure to include an item in it does not alter the responsibility of  the CONTRACTOR to complete all the Work in accordance with the Contract Documents.  The items in the tentative list shall be completed or corrected by CONTRACTOR within _30___ days of the above date of Substantial Completion.

This certificate does not constitute an acceptance of Work not in accordance with the Contract Documents nor is it a release of CONTRACTOR's obligation to complete the Work in accordance with the Contract Documents.

_______________________	_______________________		_______________________

Contractor			(Authorized Signature)			Date

_Dammon_ Engineering    __  	_______________________		_____July 29, 2016_______

Engineer				(Authorized Signature)			Date

_______________________	_______________________		_______________________

Owner				(Authorized Signature)			Date