CERTIFICATE OF SUBSTANTIAL COMPLETION

DATE OF ISSUANCE     November 7, 2023

OWNER:   St. Tammany Fire Protection District No. 1

CONTRACTOR:  Sieverding Construction Inc

PROJECT NAME:   Fire Station No. 19

INSTRUMENT NO. ____2357216_________	ENGINEER's Project No.   2456

DATE OF RECORDATION ___12/22/2022__

This Certificate of Substantial Completion applies to all Work under the Contract Documents or to the following specified parts thereof:

Fire Station No. 19

57047 Allen Rd, Slidell, LA 70461

Property Description: Lots 29 & 30, Witteborg Farms S/D, Section 13, T-9-S, R-14-E, Greensburg Land District

The Work to which this Certificate applies has been inspected by authorized representatives of OWNER, CONTRACTOR and ENGINEER, and that Work is hereby declared to be substantially complete in accordance with the Contract Documents on

NOVEMBER 7, 2023

DATE OF SUBSTANTIAL COMPLETION

A tentative list of items to be completed or corrected is attached and is made a part of this Certificate.  This list may- not  be all-inclusive, and the failure to include an item in it does not alter the responsibility of  the CONTRACTOR to complete all the Work in accordance with the Contract Documents.  The items in the tentative list shall be completed or corrected by CONTRACTOR within _30___ days of the above date of Substantial Completion.

This certificate does not constitute an acceptance of Work not in accordance with the Contract Documents nor is it a release of CONTRACTOR's obligation to complete the Work in accordance with the Contract Documents.

_______________________	_______________________		_______________________

Contractor			(Authorized Signature)			Date

_Dammon_ Engineering    __  	_______________________		__November 7, 2023______

Engineer				(Authorized Signature)			Date

_______________________	_______________________		_______________________

Owner				(Authorized Signature)			Date