MEETING MINUTES

Pharmacy Central Sterile Processing Upgrade – Project No. 10018
Date: 06/14/10  Location: Slidell Memorial Hospital-Phone     Time:  10:00AM

Attendees: Bruce Clement-Ben Galloway-Barry Winters-Chuck Dammon-John New

General discussion of what transpired at the meeting:
1.   We revised the Monthly Mile Stone Chart to reflect accurate dates for approval and construction start.

2.  The CT scan still has not been removed to date from room 106.

3.  John New discussed his contract on the dollar amount and the difference between the proposed A/C units. He will provide a price for both units. He also stressed the need to order equipment and will send an email asking to releases the funds to do so.

4.  Bids will be opened on the 25th at 9:15 am in SMH conference room and the contractor shall be notified to start work there after.

This concludes our meeting minutes for the June 14th Phone Conference meeting, if you have any questions about the above minutes please do not hesitate to ask per email @ Chuckdammon@yahoo.com.

