
STATEMENT OF QUALIFICATIONS

ENGINEERING 

AND

ARCHITECT

SERVICES

New Orleans East Community Health Clinic (NOECHC)
Mary Queen of Vietnam 

Community Development Corporation (MQVN CDC) 

Project Experience

Dammon Engineering is a multi faceted Engineering and Architectural firm with capability to perform any Engineering or Architectural task that clients may ask us to perform.  Our engineering department supports all disciplines of engineering including civil, structural, mechanical and electrical, with experienced professional engineers in charge of all projects.  Our architectural department has many years of experience in the design of commercial, institutional and industrial projects.  Our engineering and architectural departments work as a team to furnish our clients with the highest level of expertise required, designing projects in today’s environment.

Dammon Engineering proposes to design a green project that will include as many amenities as possible not to exceed your $1.1 million dollar budget.  Prior to starting the design we will perform a structural inspection and cost estimate based on the square footage of the project.  This cost estimate is based on nationally recognized estimating guides.  As the design develops, actual cost of labor, materials, and contractor markups are used for those areas that have been developed in order to provide our client with a more up-to-date cost analysis.  By the time the project has reached 90% design completion, all of the brick and mortar work as well as sub-systems have been selected and a contractors bid estimate will be made for the project.  Should we, during the course of the design, see that the funds available for construction are not sufficient for the proposed project, we notify the client so that appropriate changes can be made prior to contractor bidding or offer ‘alternatives’ in the bid documents.

We at Dammon Engineering would be honored to provide your organization with our services.  Below is a list of recent projects that support our ability to complete your similar project.

Project Name






Year Completed
Total S.F.

1.  Slidell Memorial Women’s Imaging Center

est 2011

 5,729 s.f.

2.  Lakeshore Family Dentistry



est 2011

 3,392 s.f.

3.  St. Tammany Heart & Vascular Institute


est 2011

11,520 s.f.

4.  Children’s International Medical Group 


2010


 5,000 s.f.

5.  Hertzak Laser Center




2009


 7,865 s.f.

6.  Instant Care Family Medical Center


2009


 7,642 s.f.

7.  Southeast Louisiana Veteran’s Health Care System
2009


17,432 s.f.

8.  Hildebrandt Dental Office




2007


 2,352 s.f.

9.  Methodist Health Center – Slidell



2007


11,800 s.f.

10. Kenner Regional Pre-Operative Holding 


2006


 1,157 s.f.

11. Slidell Memorial Hospital Cardiology Suite

2006


 1,340 s.f.

12. Slidell Memorial Hospital Dr. Suites


2006


 8,000 s.f.

13. Hyperbaric Suite Baptist Memorial Hospital

2006


 1,183 s.f.

14. Gulf States LTAC, Kenner Regional 


2006


14,176 s.f.

15. Slidell Memorial Hospital Medical Office Building
2005


 2,712 s.f.

16. Geriatrics Ward, Kenner Regional


2004


 1,301 s.f.

17. Slidell Physical Therapy Services



2004


 2,246 s.f.

18. Respiratory Services




2003


    415 s.f.

Dammon Engineering is sensitive to many different cultures and traditions.  We have worked on a number of projects that demonstrate our resolve to accord various cultures and traditions into the building process.  Listed below are some of the projects we have worked on:

Children’s International Medical Group (Hammond)

Productos Latinos (Slidell)

Dong Phuong Oriental Bakery (New Orleans East)

J D Plaza (Slidell)

Yee Plaza and South Seas Chinese Restaurant (Slidell)

Osaka Restaurant (Hammond)

Tran Vu Home (Slidell) & Restaurant (New Orleans East)

Please find attached the standard Louisiana Architectural/Engineering Selection Board application.

DAMMON ENGINEERING, INC.


ARCHITECTS & ENGINEERS





1095 Florida Ave.							      	(985) 649-5832


Slidell, Louisiana  70458						      fax (985) 641-5950


							








Dammon Engineering, Inc.

Page 3 of 3

