554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

www.dammonengineering.com

info@dammonengineering.com

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033

PRE CONSTRUCTION MEETING

Meeting Date: July 6, 2016

Meeting Time: 1:15 p.m.

Attendees:

Ben Galloway SMH

Stephen Campbell SMH

Chuck Dammon, Dammon Engineering

Mike Natal M Natal Construction

Wanda Biokua  SMH Imaging

Bruce Clement SMH

Minutes:

- Meeting opened with signing in of attendees - see attached sign in sheet.

- See attached construction progress schedule.

- The following information was disseminated during the construction meeting:

- Two renderings where dropped off as requested.

- Mike Natal discussed the construction progress schedule.

- Mike Natal reviewed the drawings to show the construction steps that will take place and why.

- Notice to proceed will be issued on 7-18-16.

- Chuck Dammon discussed the new parking lot layout due to the City Of Slidell asking for a parking count to verify if there is enough parking due to the new drive thru to allow a better approach for drop off. Chuck Dammon revised the drawing and is waiting on comments from the City of Slidell planning department.

- Wanda Biokua expressed her concern of patient safety and drop off location. It was addressed and Stephen Campbell will prepare signs to insure the drop off location is identified properly.

- Bruce Clement notified us that his boss was not happy with the size of the new canopy overhang and asked if we could make it larger.

- Chuck Dammon will inquire with Bel Awnings to see if the canopy can be increased in depth.

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033