DAMMON ENGINEERING, INC.
dammonengineering.com
ARCHITECTS




ENGINEERS


CONSULTING

DESIGN

STUDIES

EXPERT WITNESS


1095 Florida Ave.



   P.O. Box 2830



     985-649-5832

Slidell, LA 70458



Slidell, LA  70459


            FAX 985-641-5950

June 2, 2010

Ms. Barbara Pickney

Child Development Council of Acadiana, Inc.

P.O. Drawer 910

Opelousas, LA 70571

Re: 
New Office Complex

      
Opelousas, LA

Dear Barbara,

Just a short cover letter for the attached Pay Application No. 5.  I have approved the application and wanted to explain it a little further:

Item No. 2, $10,000 – We pay this every month.

Item No. 3, $28,750 – This is for steel reinforcing and forming materials that were delivered to the jobsite last week.

Item No. 11, $112,000 – This is for the metal building package that was delivered to the site on June 1.

Item No. 21, $19,175 – This is for site (underground) plumbing work that I observed in my visit last week.

We should really see some progress now that the building structure is on site and Mr. Richard says they will start standing up the steel right away. I will be back over soon to look at that work.

Sincerely,

Robert Wiltse

Chief Architect

Dammon Engineering, Inc.

