December 7, 2004
Ms. Amanda Long
Braithwaite Construction Co.

3013 E. St. Bernard Hwy.

Meraux, Louisiana  70075

RE:
Textron Project
Dear Ms. Long,

Please be aware of the following:
After speaking with Mr. Levy of Textron regarding the paint and glue characteristics for the paint booths and the armor application area, I have called the Fire Marshal and asked him to review our drawings for the shell only.

We will have to resubmit for the paint booths and other requirements for the solvents being used in both these rooms.  We will also have fire walls involved that separate the rooms, including the doors.

In order to accomplish those tasks, it will also require additional engineering, and I have already contacted my mechanical engineer that is most knowledgeable of this type facility, to start investigating the requirements.

I believe that by getting approval for the erection of the building, we can still meet a reasonable date.

Sincerely,

Emmett G. (Pete) Dammon, P.E.

