[image: image1.jpg]


  GULF COAST ELECTRIC CO., LLC
     1095 Florida Avenue
   Slidell, Louisiana  70458

 985-649-5832/fax: 985-641-5950

Email: gulfcoastelect@bellsouth.net

                Proposal/Contract Agreement

June 2, 2009
Mr.George Blankinship
The BellTech Group, Inc.
3309 Kaliste Sallom Rd.
Lafayette, La 70508
O 337-981-2268
F  337-981-1431
Re: Los Islenos
Museum Complex

1345 Bayou Road

St Bernard Parish, La
Dear Sir,
We propose to furnish labor, materials and supervision necessary, as per specifications, to install new electrical work on the above referenced location (specifically described as Los Islenos Museum Complex consisting of underground site electrical feeders and renovation to existing buildings. Acknowledgment of addendums 1,2&3.
1. File necessary notices and permits.

2. Scope of Work as follows:
a.  Phase 1 Remove underground conduit and wire as directed in drawings supplied by Trapolin Architects dated 5/01/09. Installation of temporary power to existing buildings.
b.  Phase 2 consists of  the installation of  underground electrical wire and conduit encased in concrete as depicted on the drawings supplied by Trapolin Architects dated 5/01/09..

c.  Phase 3 consists of  the installation of electrical wire and conduit and associated load centers with each building as depicted in drawings supplied by Trapolin Architects dated 5/01/09
3.  All electrical materials, interior and exterior lighting fixtures, concrete encasement of underground conduit for this job are included with the exception of concrete pole bases, fire, smoke alarms and special systems.
The following prices include all lighting and ceiling fan allowances as depicted in the drawings:

PW# 8815 COCONUT ISLAND BAR…………………………………….$45,877.00

PW# 3870 COCONUT ISLAND BAR BUILDING……………………….$30,985.00

PW# 3268 CRESAP-CASERTA HOUSE……………………………...…..$30,135.00

PW# 12081 DUCROS LIBRARY…………………………………………..$87,937.00

PW# 3777 LOS ISLENOS MUSEUM…………………………………   …$95,366.00

PW# 3737 SUPPORT FACILITIES ………………………………………$195,950.00 *

PW# 3754 TRAPPERS CABIN…………………………………………    ..$27,555.00

Total contract amount………………………………………………………$513,805.00
· an allowance of $5,000.00 for installed wooden poles is included.

All of the above work will be completed in a substantial and workmanship like manner.
Terms of payment shall be set on monthly draws.
Any alteration or deviation from the above specifications involving extra cost of labor or material will only be executed upon by written orders for same and will become an extra charge over the sum stated in this contract.  All agreements must be made in writing according to the attached Conditions of Contract.  Gulf Coast Electric Co., LLC shall carry workers compensation and liability insurance and shall also provide all licenses and permits necessary to complete this job.
The terms and pricing under this proposal/contract are valid for 30 days from the date of this proposal/contract.

We look forward to working with you on this project.  Please indicate your acceptance of the above by signing below, and on the attached Conditions of Contract.

Sincerely,

Kirt Dammon

Gulf Coast Electric Co., LLC

Attachment:
Conditions of Contract
____________________________________
_______________________

The BellTech Group Inc.


                        Date

Gulf Coast Electric Co., LLC

Conditions of Contract

1. This proposal shall be deemed automatically withdrawn if not accepted within thirty days from the date which appears hereon.  Owner represents that the person signing on its behalf has full authority to bind Owner to this contract.

2. Gulf Coast Electric shall not be responsible for delay damages, either before commencement of, or during the said work described.

3. Where a job process is interrupted two (2) weeks or more by causes beyond our control (such as strikes, weather, etc.) Owner/client/payee agrees to pay the contractor a percentage of the contract price equivalent to the percentage of the work done, on request to do so by the Contractor.

4. Where the job requires more than one month to complete, Owner shall, at Contractor’s request, pay the Contractor on a monthly basis a percentage of the total contract price equivalent to the percentage of the work substantially completed.

5. Work done, or attempted to be done, on the electrical work by anyone other than the Contractor or its authorized agents, relieves Contractor, applicable product supplier(s) and manufacturer(s) from their respective warranties or any further obligation hereunder.

6. All applicable damage caused by others will be repaired by us and charged to Owner at our customary rates.  Owner will be notified when damage is found, and agreement made before work commences to make repairs.
7. There are no promises, representations or understandings outside of this instrument which instrument represents the complete agreement between the parties.  No modifications of this contract shall be valid unless in writing signed by the party against whom the change is asserted.  Any notification required by this contract shall be made in writing.

8. Ownership of all materials incorporated in this contract shall be vested in the Contractor, until said materials are fully paid for.  If this contract has to be collected through suit or on demand of an attorney, then Owner/Client agrees to pay reasonable attorney’s fees together with legal interest and court costs.  It is agreed that proper Venue for suit to collect any outstanding balance shall be in St. Tammany Parish, Louisiana.

9. Payment is considered past due if not received within 30 days of invoice date.  Interest shall accrue at 1.5% per month on all amounts outstanding until paid in full.

10. For all electrical contracts requiring a building permit where the contract amount is $2,500.00 or more, the Owner is required to file Notice of Commencement.
11. Any engineering charges which are the result of code requirements mandated by the building/zoning department of the parish/municipality where the contracted work is being performed are not included in this contract amount, unless otherwise noted in the scope of work as outlined in our proposal/contract.
12. It is understood and agreed that Contractor, its insurer and manufacturer or product suppliers will be held harmless by Owner for alleged or actual damages/claims as a result of mold, mildew, algae, or fungus.  It is understood that the electrical contractor’s and electrical contractor’s insurer will exclude all coverage, including defense, damages related to bodily injury, property damage, and clean up expenses caused directly or indirectly in whole or in part for any action brought by mold, including fungus and mildew regardless of the cost, event, material, product, or workmanship that may have contributed concurrently or in any sequence to the injury or damage that occurs.

13. Contractor guarantees their repairs for one year from the date of completion, unless otherwise stated in the attached proposal/contract.

--------------------------------------ACCEPTANCE--------------------------------------

You are hereby authorized to furnish all materials and labor required to complete the work specified in the above proposal, for which the undersigned agrees to pay the amount stated in said proposal, and according to the terms thereof.

____________________________________

_______________________

Signature





Date







The BellTech Group, Inc
Proposal

                                                                                                     Page 1 of 4

