554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

Fax: 985-641-5950

dammonengineering.com

dammoneng@bellsouth.net

May 27, 2014

Mr. Michael McLean

State of Louisiana

Office of State Fire Marshal

8181 Independence Boulevard

Baton Rouge, Louisiana 70806

RE: 	PO359162

El-Bethel Pentecostal Church

Allen Road

Slidell, La. 70458

Dear Mr. McLean,

Due to unforeseen delays encountered in executing the above project, which you reviewed in January, 2009 (see attached review letter), we are requesting an extension.

The owner has contacted us and indicated that he had encountered difficulty in dealing with local financial institutions due to changes in lending regulations.

He is nearly set to begin construction (within 120 days) and asks for an extension on the project.

If you have any questions, or require any additional information, please feel free to call.

Sincerely,

Kevin J. Kinchen

La. License 5590

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033