554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

www.dammonengineering.com

info@dammonengineering.com

HVAC System Replacement

State Police Troop L Headquarters

Mandeville, Louisiana

State Project #’s: 01-107-06B-11

Monthly Status Meeting Minutes

May 25, 2021

8:30 a.m.

Attendees:

David Dammon, Dammon Engineering, Inc

Mark Bradley, FP&C

Louis Calato, Troop L Administration

Blake Acquistapace, ARC Mechanical

Minutes:

- Meeting opened at site.

- The follow issues were discussed during the meeting:

- The system is currently going through startup procedures.

- ARC is expecting to be substantially complete by the end of this month.