PRE-BID CONFERENCE AGENDA

Project:	Fire Station 18		Date:  July 27, 2015		Time:	9:00 AM

DE Project No.2224

Location:	61735 Airport Road, Slidell, LA

- Introduce parties present.

- This is the pre-bid conference for the new Fire Station 18 for the St. Tammany Fire Protection District No. 1.  This meeting is mandatory.

- A 6,256 sf new fire station.

- The budget for this project is 1.2 million dollars.

- Sealed bids will be accepted on August 18 at 4:00 PM at 1358 Corporate Square, Slidell.  Bids will be opened immediately afterwards at the same location.

- Sign-in sheet.  All prime respondents must have an officer, principal, manager, or supervisor present during the entire duration of the pre-bid meeting.

- The signature on the bid must be that of an authorized representative of the corporation.

- Whatever is said during the meeting is meant to be helpful but does not and cannot change the Bid Documents.  Bidders must rely on published Addenda for official answers.

- There will be a deadline of 96 hours prior to bid submission for submitting questions or substitution requests.

- All questions and substitution requests shall be submitted in writing to the Architect.

- Comment about method of proof rolling.  Soils engineer will allow any method.  This information will be formally issued via addenda.

- Bidders must inspect job site to verify measurements and/or scope of work needed prior to bidding. If bidder finds conditions that disagree with the physical lay-out as described in this bid, or other features of the specifications that appear to be in error, same shall be brought to the attention of the Architect prior to bid opening.

- Take questions.