Owner

Engineer

Consultant

Contractor

PROJECT:						FIELD REPORT NUMBER: 9

Slidell Memorial Hospital					ENGINEER’S PROJECT NUMBER:  2185

Walgreens

Slidell, Louisiana

CONTRACT:  Renovation

DATE:  06/02/2014			             TIME: 09:05 AM	WEATHER: Cloudy/Rain	TEMP RANGE: 79°

EST % OF COMPLETION:  97%			CONFORMANCE WITH SCHEDULE (+/-):  - Schedule

WORK IN PROGRESS:  				PRESENT AT SITE:

Phase 1			    	                           Flooring Installers

OBSERVATIONS:

The partial installation of the Nora flooring was delayed over the weekend, today the floor is being prepped for it and should be installed tomorrow.  The base cabinet was installed over the weekend in the break room area, the counter top and plumbing should be complete tomorrow. The cabinets for the education room are delayed and should arrive soon for installation. Phase II is scheduled to start this Thursday.

ITEMS TO VERIFY:

INFORMATION OR ACTION REQUIRED:

ATTACHMENTS: