DAMMON ENGINEERING, INC.

dammonengineering.com

ARCHITECTS					ENGINEERS

CONSULTING		DESIGN		STUDIES		EXPERT WITNESS

554 Old Spanish Trail				   P.O. Box 2830				     985-649-5832

Slidell, LA 70458					Slidell, LA  70459			            FAX 985-641-5950

March 25, 2011

Mr. Bruce Crouch

21490 Koop Drive

Mandeville, LA  70471

RE:	St. Tammany Parish Administrative Complex

Dear Bruce,

Per your conversation with Chuck Dammon on March 24, 2011, this letter is to confirm that Dammon Engineering will accept $40,000.00 as our final payment and to close out our receivables on this project.  This $40,000.00, in addition to our previously issued invoice No. 5981, will leave our total outstanding balance on the contract at $46,005.36.

Please issue an Amendment to the Contract for $40,000.00.

Dammon Engineering will continue to provide our services, as called out in our contract with the parish, until closeout of the project at no additional fees.

Please be aware that Dammon Engineering has suffered greatly over the past 10 months as this project has drawn out past all expectations and far beyond our original scope of work.  With this in mind, we ask that you please expedite payment of this settlement amount at your earliest convenience.

Sincerely,

Emmett G. (Pete) Dammon