May 20, 2002

Mr. Sky Lala

Parish of St. Tammany

P.O. Box 628

Covington, LA  70434

RE:
59 Barn – North Street, Abita Springs

Dear Sky,

Dammon Engineering, Inc. is pleased to propose our services to furnish all architectural and engineering services to design, obtain Fire Marshal approval, and construction surveillance for the above referenced maintenance barn to be located in Abita Springs, Louisiana.  We will also provide services to you relating to job site problems during the construction period.

The estimated time required to complete the design is 45 calendar days.

We propose to furnish these services for the sum of $6,000.00 (Six Thousand Dollars).

We propose the following payment schedule:

I. Design:

Payment No. 1 

Preliminary Drawing Approval

$1,800.00


Payment No. 2

Design Complete (Permit Issued)
$3,000.00


II.
Construction Period Services:
(to be invoiced monthly at same percentage as General Contractor’s invoice.)




Construction Pd. Services Total 20%:
$1,200.00





GRAND TOTAL:
$6,000.00

Dammon Engineering carries $1,000,000. Professional/General Liability Insurance, Auto Insurance and Workmen’s Compensation Insurance.

We appreciate the opportunity to propose our services for this project.  If you should have any questions, or require any further information, please feel free to call.

Sincerely,

Chuck Dammon/Project Manager

