January 25, 2001

Harold Husky

Husky Builders

12392 Hwy 40

Independence, LA  70443

Punch List Items for St. Charles Housing Authority

RE:
# 09490898
Boutte:

Apt # 247 – Touch up paint on top handrail.

Apt # 244 – Touch up paint on top underneath stairs, small strip missing paint.

Hahnville:

General Note:

Repair yard where trucks sunk in the ground.

Remove all form boards that where used for concrete.

Des Allmands:

General Note:

Repair yard where trucks sunk in the ground.

Sincerely,

Chuck Dammon/Project Manager

CC:
Jenard

