MEETING MINUTES

St. Charles Parish Housing Authority Project LA # 09490898
Misc. repairs to housing units.

Date: 9-20-00 Location:  Boutte Office  Time:  10:00AM
Reason for Meeting:  Monthly Meeting
Attendees:

NAME                                                  ORGANIZATION
                            PHONE
Leala Jackson


St. Charles Housing


504-589-7251

Jenard Peychaud


St. Charles Housing


504-589-7251

Charles Taylor


St. Charles Housing


504-589-7251

Harrel Huskey


Huskey Builders

         1-800-673-1552

Chuck Dammon


Dammon Engineering

504-649-5832

1. Description of work completed:

All stair assembles are fabricated and located on each site.

Scrap containers have been located on site.

2. General discussion of what transpired at the meeting:

The contractor is to start repairs on the front stairs, then the back stairs.

Stair work started at Des Allmonds, but due to the rain, it was cancelled.  They are looking at another site to start work.

3. Action items developed from meeting:

The Contractor is to call Dammon Engineering, Inc, for a meeting,  after one set of stairs are erected, if it looks like there is a problem, otherwise the next meeting will be on 10-18-00
Written by: _________________________Date:______



Chuck Dammon/Project Manager

   Attachment:


Punch list

