554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

Fax: 985-641-5950

dammonengineering.com

info@dammonengineering.com

December 23, 2015

Ms. Tara Ingram-Hunter

City of Slidell

2055 Second Street

Slidell, LA 70458

RE:	Possum Hollow Park Basketball Court

Slidell, Louisiana

Dear Ms. Ingram-Hunter,

It was a pleasure to speak with you and discuss the City’s plans for adding a basketball court to the Possum Hollow Park.  Dammon Engineering is pleased to propose our engineering services for this addition.

Our design will include plans for removal of top soil, installation of adequate fill, foundation plan, installation of two goals (provided by owner) and a 6' chain link fence with four gates.  No benches, landscaping or lighting is included in our design package.

We propose a total design fee of 8% of the Construction Cost, which is estimated to be $86,000.00.  Our fee will be billed according to the following schedule:

| PHASE | BASIS | NOT TO EXCEED AMOUNT |
| --- | --- | --- |
| Preliminary Design | 10% | $688.00 |
| Schematic Design | 15% | $1,032.00 |
| Construction Documents | 35% | $2,408.00 |
| Bidding and Contracts | 5% | $344.00 |
| Construction Administration | 15% | $1,032.00 |
| Inspection | 20% | $1,376.00 |
| TOTAL LUMP SUM FEE |  | $6,880.00 |

The above fee does not include the cost of soils analysis, drainage studies, wetlands determination, permit fee or the cost of other engineering studies that may be required by government agencies.

We appreciate the opportunity to propose our services and we look forward to working with you on this project.  If you have any questions, or require any further information, please feel free to call.

Sincerely,

Chuck Dammon, VP

Dammon Engineering, Inc.

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033