554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

dammonengineering.com

info@dammonengineering.com

City Of Slidell

Possum Hollow Park Basketball Court

SLIDELL LA 70458

SLIDELL JOB NO. 5000-32

Bid No. 17-Q021

Pre-construction meeting minutes

02-02-17

Minutes:

- Meeting opened at 12:30 pm with signing in of attendees - see attached sign in sheet.

- The following information was disseminated during the pre-construction meeting:

- Everyone was introduced.

- Reviewed scope of work with Natal.

- Natal will turn in Schedule of Values to Dammon Engineering.

- Drawings were reviewed to verify scope of work with Natal.

- Specifications were reviewed.

- Natal stated that there are 45 days designated for this project but should take less than 30 days to complete.

- The lay down area will be on vacant land near the job site

- The job sign will be submitted for review and will be placed at startup.

- All changes orders shall be submitted for approval.

- City of Slidell Engineering Department gave out notice to proceed to Natal for March 6th 2017.

- All submittals & pay applications shall be received by Dammon Engineering for review and then turned into the City of Slidell Engineering Department for final processing.

The meeting was adjourned at 12:50 pm.