554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

Fax: 985-641-5950

dammonengineering.com

dammoneng@bellsouth.net

NOTICE TO PROCEED

April 7, 2014

For: 	M Natal Contractor, Inc.

394 Voters Rd.

Slidell, LA 70461

Re:      	Project Name -	CDBG Phase V - 5000-21B Sidewalk

City of Slidell

Contract Amount:  	$77,000.00

Mr. Natal,

In accordance with the provisions of the contract general conditions, you are hereby notified to commence work on the subject contract on or before April 07, 2014 and are to fully complete the work in sixty (60) consecutive calendar days in accordance with your contract completion date of June 06, 2014.

Yours Sincerely,

Chuck Dammon, VP

Project Manager

Dammon Engineering. Inc.

cc:	Tara Ingram-Hunter