Owner

Engineer

Consultant

Contractor

PROJECT:						FIELD REPORT NUMBER: 11

City of Slidell						ENGINEER’S PROJECT NUMBER:  2204

CDBG Sidewalk Improvements

Phase V 5000-21B

Washington Ave.

Slidell, Louisiana

CONTRACT:  New Construction

DATE:  04/30/2014			              TIME:  2:20 PM	WEATHER: Clear  TEMP RANGE:  74°

EST % OF COMPLETION:  52%			CONFORMANCE WITH SCHEDULE (+/-):  On Schedule

WORK IN PROGRESS:  				PRESENT AT SITE:

Forming & pouring sidewalks			Contractor/Employees

OBSERVATIONS:

Completed pouring some of the sidewalks and now digging out for new sidewalks and forming up for new sidewalks.

ITEMS TO VERIFY:

INFORMATION OR ACTION REQUIRED:

ATTACHMENTS: