Owner

Engineer

Consultant

Contractor

PROJECT:						FIELD REPORT NUMBER: 23

City of Slidell						ENGINEER’S PROJECT NUMBER:  2204

CDBG Sidewalk Improvements

Phase V 5000-21B

Washington Ave.

Slidell, Louisiana

CONTRACT:  New Construction

DATE:  05/16/2014			              TIME:  02:00 PM	WEATHER: Clear  TEMP RANGE:  74°

EST % OF COMPLETION:  98%			CONFORMANCE WITH SCHEDULE (+/-):  On Schedule

WORK IN PROGRESS:  				PRESENT AT SITE:

All sidewalks are poured.		                          Contractor/Employees

OBSERVATIONS:

Pulling up form boards and cleaning & regarding areas.

ITEMS TO VERIFY:

INFORMATION OR ACTION REQUIRED:

ATTACHMENTS: