# CITY OF SLIDELL, LOUISIANA

Change Order No.:		2	                                                   Date:  	03/28/14

Contract Recordation Date: 	March 21st 2014	Instrument No.: 	1935398

Name of Project:		City Hall Parking Lot & Courtyard

Project No.:				600-129

Owner:				City of Slidell, LA

Contractor:			Saucier Construction Co., Inc.

It is hereby mutually agreed that when this change order has been signed by the contracting parties the following described changes in the work required by the contract shall be executed by the contractor without changing the terms of the contract except as herein stipulated and agreed.

Description of Changes:  	Adjust contract quantities to actual field quantities.

Justification for Changes:  	See attached table of quantities that changed and brief explanation justifying each change.

Contractor's Proposal for the Above Described Change:

I/We hereby agree to the modifications of the contract as described above and furnish all materials and labor and perform all work in connection therewith in accordance with the requirements for similar work in existing contract except as otherwise stipulated herein, for the following consideration:

Contractor: 		Saucier Construction Co., Inc.

John L. Saucier

Contractor's Signature			Contractor's Printed/ Typed Name

Change Order No. 	2

Name of Project: 		City Hall Parking Lot & Courtyard

Architect/ Engineer:

Chuck Dammon

Architect/ Engineer's Signature		Architect/ Engineer's Printed/ Typed Name

RECOMMENDED BY:  City of Slidell, Engineering Department

BY:

Donna O’Dell, City Engineer

DATE:

APPROVED BY:	City of Slidell

BY:

Freddy Drennan, Mayor

DATE:

STATEMENT OF CONTRACT AMOUNT:

|  |  | COST |  | TIME (DAYS) |
| --- | --- | --- | --- | --- |
| ORIGINAL CONTRACT AMOUNT | $ | 243,963.00 |  | 90 |
| PREVIOUS ADDITION | $ | 11,207.50 |  | 17 |
| TOTAL | $ | 255,170.50 |  | 107 |
| PREVIOUS DEDUCTIONS | $ | 0 |  | 0 |
| NET PRIOR TO CHANGE | $ | 255,170.50 |  | 107 |
| AMOUNT OF CHANGE (ADD) | $ | 19,420.24 |  | 25 |
| CONTRACT AMOUNT TO DATE | $ | 274,590.74 |  | 132 |