# CITY OF SLIDELL, LOUISIANA

Change Order No.:		3	                                                   Date:  	04/25/14

Contract Recordation Date: 	04-15-14	      Instrument No.: 	1938028

Name of Project:    City Of Slidell CDBG PHASE V-5000-21B SIDEWALK IMPROVEMENTS

Project No.:			5000-21B

Owner:				City of Slidell, LA

Contractor:			NATAL CONTRACTOR Inc.

It is hereby mutually agreed that when this change order has been signed by the contracting parties the following described changes in the work required by the contract shall be executed by the contractor without changing the terms of the contract except as herein stipulated and agreed.

Description of Changes:  	Remove existing unsafe sidewalks for public use.

Justification for Changes:  	See attached.

Contractor's Proposal for the Above Described Change:

I/We hereby agree to the modifications of the contract as described above and furnish all materials and labor and perform all work in connection therewith in accordance with the requirements for similar work in existing contract except as otherwise stipulated herein, for the following consideration:

Contractor: 		M NATAL CONTRACTOR Inc.

ANGELA S. FAYARD

Contractor's Signature			Contractor's Printed/ Typed Name

Change Order No. 	3

Name of Project: City Of Slidell CDBG PHASE V-5000-21B SIDEWALK IMPROVEMENTS

Architect/ Engineer: 	DAMMON ENGINEERING

Chuck Dammon

Architect/ Engineer's Signature		Architect/ Engineer's Printed/ Typed Name

RECOMMENDED BY:  City of Slidell, Engineering Department

BY:

TARA INGRAM-HUNTER, PLANNING

DATE:

APPROVED BY:	City of Slidell

BY:

Freddy Drennan, Mayor

DATE:

STATEMENT OF CONTRACT AMOUNT:

|  |  | COST |  | TIME (DAYS) |
| --- | --- | --- | --- | --- |
| ORIGINAL CONTRACT AMOUNT | $ | 77,000.00 |  | 60 |
| PREVIOUS ADDITION | $ | 8,531.19 |  | 0 |
| TOTAL | $ | 85,531.19 |  | 0 |
| PREVIOUS DEDUCTIONS | $ | 0 |  | 0 |
| NET PRIOR TO CHANGE | $ | 85,531.19 |  | 0 |
| AMOUNT OF CHANGE (ADD) | $ | 14,420.81 |  | 0 |
| CONTRACT AMOUNT TO DATE | $ | 99,952.00 |  | 0 |