March 18, 2014

REQUEST FOR WRITTEN QUOTES

The City of Slidell is soliciting written quotes for CDBG Phase V – 5000-21B Sidewalk Improvements, Division A / Lincoln Park Area. The project scope includes installation of new sidewalks in the Lincoln Park Area of Slidell. This project is funded with federal grant funds. All applicable laws, ordinances, rules, regulations and special provisions of all authorities having jurisdiction over construction of the project shall apply to the contract throughout. The city encourages participation by Minority and Disadvantaged Business Enterprises firms and is an equal opportunity employer.  Quotes will be received until 10:00 am CST, on Friday, March 28, 2014 and shall be hand delivered to the Purchasing Department located at 1329 Bayou Lane or mailed to P.O. Box 828, Slidell, LA. 70459, Attn: Purchasing Agent.

Quotes must be submitted in a sealed envelope and clearly marked:

Quote: 	CDBG Phase V – 5000-21B Sidewalk Improvements

Division A / Lincoln Park Area

Quote #14-Q026

File Number 5000-23

Due: March 28, 2014, 10:00 AM CST

NOTE: There will be a MANDATORY pre-quote meeting at the City of Slidell City Council Chambers, located at 2055 Second Street, Slidell, LA 70458 on March 21, 2014 at 10:00 a.m. CST. Only quotes from contractors that attend and sign in will be opened.

Plans and Specifications may be obtained from the offices of Dammon Engineering, Inc. 554 Old Spanish Trail, Slidell, Louisiana 70458 upon receipt of $50.00 deposit. Deposits are refundable upon return of unmarked plans & specifications. Contractor shall have sixty calendar days to complete this project from the date of the Notice to Proceed. Non-working days shall be granted only when the Contractor and the City both agree that Work cannot proceed due to weather or other conditions not under the control of the contractor for 65% or more of the normal work day.  Unless approved by the City at least 72 hours in advance, Contractor shall not work on weekends or City holidays. The contractor will be charged liquidated damages of Two Hundred Dollars per working day in excess of the stated time of completion.

For the successful quote exceeding $25,000, the contractor will be required to provide a payment and performance bond in the amount of not less than 100% of the awarded contract amount.

Quotes exceeding $50,000 – A Louisiana State Contractor License is required to perform the work and your license number shall be included in your quote. The Contractor shall hold a Louisiana Contractor's license in Municipal and Public Works Construction.

An executed affidavit will be required prior to award of contract. Certificate of Liability Insurance and Statutory Limits Worker's Compensation must be submitted prior to award of contract.

Quote submissions: Quotes shall be submitted only on the forms provided and signed by an authorized company representative.

Any questions concerning this project shall be directed to Mr. Chuck Dammon, Project Engineer, at (985) 649-5832.