554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

www.dammonengineering.com

info@dammonengineering.com

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033

# November 4, 2015

Mr. Anthony Smith, Director

St. Tammany Parish Government, Dept. of Procurement

P.O. Box 628

Covington, LA 70434

RE:	Request for Detailed Cost Proposal

Koop Campus Building B Renovation

Dear Mr. Smith,

Dammon Engineering is pleased to provide you with a cost proposal for design services for the referenced project.

We will provide complete design packages per the Scope of Services provided to us in your Request for Detailed Cost Proposal.  Our services will also include assistance during the bid phase.  Periodic site visits are also included in our base design fee.

Our fee for this work will be $18,543.56.  This fee is based on the State of Louisiana Proposed Fee Calculator for Architectural Services.  Per your request, we estimate the following allocation of manhours/costs:

Phase A - Space Planning Phase:    $4,225

1 Designer		_35_ Estimated Hours	_$85_ Hourly Rate

1 Project Manager	_10_ Estimated Hours	$125_ Hourly Rate

Phase B - Development of Plans and Estimated Cost Phase:	$4,900

1 Designer		_35_ Estimated Hours	_$85_ Hourly Rate

1 Project Manager	_10_ Estimated Hours	$125_ Hourly Rate

1 Engineer		_  5_ Estimated Hours	$135_ Hourly Rate

Phase C - Design, Engineering Bid Package and Construction Admin Phase:	   $9,418

1 Designer		_30_ Estimated Hours	_$85_ Hourly Rate

1 Project Manager	_32_ Estimated Hours	$125_ Hourly Rate

1 Engineer		_10_ Estimated Hours	$135_ Hourly Rate

1 Architect		_10_ Estimated Hours	$150_ Hourly Rate

Any additional services will be performed for a cost-plus fee equal to the actual cost plus 10%.  We look forward to working with you on this project.  If you have any questions, or require any further information, please feel free to call.

Sincerely,

David Dammon

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033