554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

dammonengineering.com

info@dammonengineering.com

October 25 2016

Alliance Laser

220 Strawberry Road

Slidell, La. 70460

RE: 60207 Camp Villere Rd.

Slidell, La. 70460

It was a pleasure to speak with you and discuss plans for renovations of the existing of 26,176 sq. ft. building located on Camp Villere Rd.  Dammon Engineering, Inc. is pleased to propose our services to design two new foundations for the exterior equipment with a lean-to roof on each, design a 1000 amp electrical service for the facility and to include all power to the equipment, design water services where needed, design air service to each equipment as needed, layout existing office, design new bathrooms in warehouse along with discharge of sludge waste water per Louisiana state plumbing code requirements all through state Fire Marshal and IBC approval.  Our design package will include a complete set of drawings ready for permitting.

We propose a total fee of $10,000.00 for this work.

Our fee includes five sets of plans provided to you following the Fire Marshal's review and response, as well as the Louisiana State Fire Marshal and IBC review Fee.

Our fee does not include the cost of, soils analysis, survey, drainage or paving plan, landscaping plan, wetlands determination, or other engineering studies that may be required by government agencies.  Our fee also does not include design of the sprinkler or fire alarm systems.  These items, if provided by Dammon Engineering, will be billed at a "cost plus 10 %" fee.

If selected, we will invoice $2,500.00 at start up.  Our remaining fee of $7,500.00 will be invoiced after fire marshal review.

We look forward to working with you on this project.  Please indicate your acceptance of the above by signing below.  If you have any questions, or require any further information, please feel free to call.

Sincerely,

Chuck Dammon, VP

Accepted:	____________________________	Date:__________________

Mike serona - Mike388068@yahoo.co.us 662-288-6080