554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

dammonengineering.com

info@dammonengineering.com

July 13, 2016

Mr. Mike Natal

M Natal Contractor, Inc.

394 Voters Road

Slidell, LA 70461

Re:	Notice to Proceed

SMH Imaging Center Front Entrance Renovation

1495 Gause Blvd.

Slidell, LA. 70458

Dear Mr. Natal,

You are hereby to commence work on the above referenced project on Monday July 18, 2016 in accordance with the Agreement dated June 15, 2016 and you are to fully complete the project within 75 calendar days thereafter. The date of Substantial Completion of all work is therefore September 12, 2016.

Keep in mind that Slidell Memorial Hospital will suffer financial loss if the project is not substantially complete on the date listed above, subject to approved extensions of time.

All requests for extensions of time shall be received in accordance with the General and Supplementary Conditions.

Sincerely,

Chuck Dammon

VP/Project Manager

CC. Bruce Clement

Wanda Biokua

Ben Galloway

Stephen Campbell