January 3, 2002

Mr. Sarbjit Singh

Discount Depot

4800 Westbank Expressway

Marrero, Louisiana  70072

RE:
Contract Balance


Reference my letter of 12/27/01

Mr. Singh,

Per our conversation regarding revised terms for termination of contract for our services during construction.  I spoke again with Danny, who agreed that the work of his construction is approximately 80% complete.


Total Contract Amount:

$12,800.00

(Construction Completion to Date 80%)



Contract Amount Due at 80%:
$10,240.00


Previously Paid:

  $7,000.00

Balance @ 80%


  $3,240.00

If you wish to pay for the balance of our services on an hourly basis, this will be fine with me.

I have not heard from Jon Swint with Distributor’s Oil, regarding the work we provided for the added gasoline service.

We have enjoyed working with you on this project.  I would like to remind you that we almost completely redesigned the store without additional compensation when you fired your representative, Mr. Charhardy. 

Again, if you wish to stop the contract at this point and pay the amount on the attached invoice, I will do so.  Please indicate your approval by signing below.  Any further work will be at our standard hourly rate.

Thank you,

Pete Dammon

Accepted:
_________________________

Date:________________



Sarbjit Singh
Attachment:
Revised Invoice No. 3247

EGD/clh
