August 7, 2001

Mr. Keith Baker

Slidell Oil Company, Inc.

195 Strawberry Street

Slidell, Louisiana 70460

RE:
Architect/Engineering Services

Gentlemen:

Dammon Engineering is pleased to provide you with our proposal to furnish architect and engineering services for your proposed new store, including a banking facility and future build-out for restaurant area, at the southwest corner of the I 59/Military Road exit.

We are in receipt of the drawing package furnished by Paragon.  Dammon Engineering proposes to furnish our services to complete the design, provide coordination with the Fire Marshal, city of Pearl River, parish and state agencies, provide copies of drawings for review by you and by the agencies above, and furnish three sets of drawings for bid purposes.  We will provide construction related services on a call-out basis, at no additional fee.

Dammon Engineering proposes to furnish this work in forty-five (40) days for the total sum of $13,000.00, with the following pay schedule being used:


1.
Design Start:


$3,000.00


2.
50% completion:

$3,000.00


3.
Fire Marshal Approval:

$6,000.00


4.
Construction Completion:
$1,000.00

Dammon Engineering carries Professional Liability $500,000/$1,000,000, Workmen’s Comp., and General Liability insurance.

We would appreciate the opportunity to work with you on this and other projects.  Please indicate your approval by signing below and returning one copy to us.

Sincerely,

Emmett G. (Pete) Dammon, P.E.

Accepted: _______________________________   Date:____________________

                                                         Slidell Oil Company

EGD:clh

