HAS Change Orders and Charges

Monday, November 26, 2007

The prices are accurate as of this date.

· Gulf Coast Electric     10/6/07                                  $2,040.19

· Piper, room 100           10/6/07                                      804.42

· Piper, room 112           11/08/07                                    314.66

· Piper, room 104           11/16/07                                 1,772. 74

·                                                         Total                  $4,932.01
Following are changes requested by HAS and completed at no charge by Associated Contractors:

· 2352 SF Ceiling Grid.  Contract specified reusing existing grid.  Existing would  

· not fit so light fixtures could be properly installed.  A. C. superintendent generously agreed to install new grid so job would comply with drawings at no charge to HAS or Dammon Engineering.

· Savings to HAS is $3,568.02

· Labor only charge for installing vinyl flooring in the laundry room and equipment room.  A. C donated this labor. 

Savings to HAS is $________?        

