554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

Fax: 985-641-5950

dammonengineering.com

dammoneng@bellsouth.net

October 11, 2013

Mr. David Jones, Architect

Louisiana State Fire Marshal

8181 Independence Blvd.

Baton Rouge LA 70806

RE: PO 419526

Mr. Jones,

On September 27, 2012 you reviewed and approved the referenced project.  Due to unforeseen circumstances, the owner of the property was not able to obtain a building permit prior to the 180 days stipulated in your review.

The City of Slidell has asked us to request that you extend the construction start date.  We request that you extend the date by an additional 300 days, to allow the contractor to obtain his permit and start work in the coming weeks.

Thank you for your help with this matter.

Sincerely,

Chuck Dammon, VP

Dammon Engineering, Inc.

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033