554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

www.dammonengineering.com

info@dammonengineering.com

CAMP VILLERE

NEW HOME CONSTRUCTION

State Project: LA14-A-037

Engineer’s Project: 2210

Bi-Weekly Construction Meeting Minutes

April 11, 2017

9:00 a.m.

Attendees:

James Downing, LANG - Operations

Gerald J. Leonick, Camp Villere

Jason Cox, Grillot Construction

Charles Crawford, Grillot Construction

David Dammon, Dammon Engineering, Inc

Minutes:

- Meeting opened with a discussion about the changes to the roof.  Revised sheets A1, A2 and A3 were presented which shows the removal of the gables at the front and rear at the top section of the roof.  2x6 roof rafter spans shall be supported not less than 10 ft o.c. across the horizontal plane.

- A discussion was held concerning submittal #29 on cabinets.  A choice was made on the Oak Finish, then after the meeting the color choice was revised to be “Thatch”.  The handles for cabinets were changed to RH25, still satin nickel.

- A site visit was performed to view the construction progress.

- Next scheduled meeting is 4/25/2017 at 9 am (0900).