554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

www.dammonengineering.com

info@dammonengineering.com

CAMP VILLERE

NEW HOME CONSTRUCTION

State Project: LA14-A-037

Engineer’s Project: 2210

Bi-Weekly Construction Meeting Minutes

June 6, 2017

9:00 a.m.

Attendees:

James Downing, LANG - Operations

Gerald J. Leonick, Camp Villere

Jason Cox, Grillot Construction

Dustin Hitt, Grillot Construction

David Dammon, Dammon Engineering, Inc

Minutes:

- The meeting opened with a discussion about the direction of the LVT.  The LVT will run from the front of the house to the rear of the house.

- A discussion about the Lattice work to be installed below the exterior walls.  The larger squares were slected.

- A discussion about the project’s revised timeline.  It was requested that James send out copies of the Change Order that modified the allowed construction time.

- It was decided that the steps should be a darker color than the decking.

- James requested a proposal for a change order to install a sidewalk from the front door to the parking area.  Depending on the cost and availability of funding this will be considered.

- A site visit was performed to view the construction progress.

- Next scheduled meeting is 6/20/2017 at 9 am (0900).