554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

www.dammonengineering.com

infor@dammonengineering.com

CAMP VILLERE

NEW HOME CONSTRUCTION

State Project: LA14-A-037

Engineer’s Project: 2210

Pre-Construction Meeting Minutes

March 1, 2017

9:00 a.m.

Attendees:

David Dammon, Dammon Engineering, Inc

Autry Chandler, LANG - Facility Engineer

James Downing, LANG - Operations

Gerald J. Leonick, Camp Villere

Jason Cox, Grillot Construction

Minutes:

- Meeting opened with sign in of attendees.

- The follow issues were discussed during the meeting:

- Payments will be processed monthly.  Mr. Downing to confirm whether hard copies of pay vouchers are necessary or will electronic copies be accepted.

- Construction meetings will be held every other week on Tuesday mornings at 9 am in the same location as the Pre-Construction Meeting.  Next scheduled meeting will be 3/14/2017.

- A change order will be processed to account for the delay in receiving the Notice to Proceed.

- Grillot Construction will have two superintendants to cover this project.

  - Dustin Hitt

  - Wes Gregory

- Mr. Downing covered his list of Pre-Construction Meeting items, see attached.