554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

Fax: 985-641-5950

dammonengineering.com

dammoneng@bellsouth.net

January 8, 2015

Brigadier General (R) Owen W. Monconduit

Deputy Director, Contracting and Purchasing

Louisiana National Guard, Office of the Adjutant General

6400 St. Claude Ave.

Jackson Barracks

New Orleans, LA 70117

RE:	Camp Villere New Home Construction, Camp Villere, Slidell, Louisiana (LA14-A-037)

Dear General Monconduit:

Due to unforeseen delays in the progress of the referenced project, Dammon Engineering would like to request an extension of nine (9) months of time on our existing contract.  This extension is to allow time for GOHSEP to review the project plans and to allow for our services during bidding, contract negotiations and construction.  There will be no increase in our fee as a result of this extension of time.

If you have any questions, please feel free to call.

Sincerely,

David Dammon, VP

Dammon Engineering, Inc.

Bill Kingsmill’s contact information is as follows:

William Kingsmill (kingsmillprop@bellsouth.net)

Cell: (504) 528 3838

1200 Business Highway 190, Suite 13

Covington, LA 70433

Lawrence Wm. Haik, Sr

Republic Commercial Properties, LLC

1539 Royal Palm Dr.

Slidell, LA 70458

(985) 960-7033