554 Old Spanish Trail

Slidell, LA 70458

Phone: 985-649-5832

dammonengineering.com

info@dammonengineering.com

City Of Slidell

NEW SIDEWALKS AND DRAINAGE:

PUBLIC ST. (between 8TH & 10th St.)

SLIDELL LA 70458

SLIDELL JOB NO. 5000-31

Bid No. 17-B009

Mandatory Pre-bid meeting minutes of

09-14-16

Attendees:

Chuck Dammon                      Floyd Lachney

Neal Lavin                              Tim Mann

John Saucier                            Heather McCraine

Theresa Alexander                  Brad Lowe

James Monte                            Christi Lambertson

Bill Dillman

Minutes:

- Meeting started promptly at 10am.

- Chuck Dammon started meeting and introduced the project.

- Chuck Dammon reviews key points:

- The intent of Pre-Bid Meeting is to be helpful to all parties involved. Nothing discussed at the Pre-Bid can change the Bid Documents. Published Addenda will provide official answers to questions not covered by the Bid Documents.

- Bids are due September 29th.

- 90-day construction time

- Davis Bacon Wages apply.

- No Alternatives.

- $170,000.00 Estimated construction cost.

- 5% bond is required

- Job Sign

- The following questions were asked and answered at the pre bid meeting:

      - Can you define muckup, is it anything that comes out of the ditch? Yes

      - Note 6 under the wall section detail says 12” crushed stone, but shows 6” sand under catch basin. Answer: the 12” is for conflict boxes, the 6” is for catch basins.

      - What are the elevations for sidewalks and tops of catch basins? Slope is specified, tying into existing so that sets elevations.

- The following additional questions were asked at the pre bid meeting:

      - It was asked to get clarifications on the Davis Bacon Wages.

      - It was asked to get clarifications on the Unit Price Form.

      - It was asked to get clarifications on the testing.

      - Will the contractors be able to get the coast guard regulations referenced on sheet C102?

Yes the reference # will be provided.

- It was asked about bidder questions and when is the final to turn them in.

      - We all left to walk the mandatory site visit and it ended at 11.