MEETING MINUTES

Date:		June 1, 2015

To:  		Sammy Mannino – St. Tammany Parish Public Schools

From:		Dammon Engineering

Project:	Reroofing of Walkway Cover for St. Tammany Junior High

DE #:		2223

STPSB #:	1501

RE:		Pre-Construction Meeting

Time/Location: 1:45 PM, May 28, 2015, St. Tammany Junior High School

Attendance:	Kevin Kinchen (KK), Larry Lopez (LL), Sammy Mannino (SM), Vince DeCarlo (VD)

- Construction will begin on June 3, 2015 due to adverse weather issues.

- Dammon Engineering (DE) will verify status of earlier shop drawings and submittals.

- LL delivered new submittals for roof samples.

- SM requested that gates remain open during off hours.

- Portable toilet to be secured with lock.

- Gates will be closed on weekends.  Advance notice of weekend construction work was requested by VD.

- Safety cones across roadway to be provided during times of construction.

- Roof Tech will “rope off” construction area.

- Items stored on-site by Roof Tech:

  - Construction materials

  - Dumpster

  - Lift

  - Portable toilet

- SM requested that one application for payment will be dated 6/30/2015.

- Payment of materials will only be made for materials stored on-site.  Payment for materials warehoused will not be approved.

- KK requested that a draft copy of the schedule of values be provided in advance of the application for payment for review.

- Both parties coordinated location dumpster on site.