[image: image1.png]



City of Slidell
FREDDY DRENNAN, Mayor
Post Office Box 828 ● Slidell, Louisiana 70459

Telephone (985) 646-4250  Fax (985) 847-1522
June 17, 2011
REQUEST FOR WRITTEN QUOTES

The City of Slidell is soliciting written quotes for Park Drive Improvements / Park Place subdivision.  The project is located at the intersection of Park Drive and Middle Drive.  Quotes will be received until ???????? and shall be hand delivered to the Purchasing Department located at 1329 Bayou Lane or mailed to P.O. Box 828, Slidell, LA. 70459, Attn: Purchasing Agent.

Quotes must be submitted in a sealed envelope and clearly marked:

Quote: Park Drive Improvements 

Park Place Area
            Quote #???????

File Number 600-122
Due:    ??????????????
Specifications are attached.  The successful contract shall have one hundred twenty calendar days to complete this project from the date of the Notice to Proceed.


Quotes exceeding $50,000 – A Louisiana State Contractor License is required to perform the work and your license number shall be included in your quote.

An executed affidavit will be required prior to award of contract.

Certificate of Liability Insurance and Statutory Limits Worker’s Compensation must be submitted prior to award of contract.  

There will be a mandatory pre-quote meeting at the City Engineering Department Conference Room at 250 Bouscaren Street, Ste. 302, Slidell, LA 70458 on ????????? at ???????????. 
Submissions shall be submitted on the forms provided.  Prices shall include materials, installation, and site cleanup.  An authorized company representative shall sign quotes.

Any questions concerning this project shall be directed to Ms. Donna O’Dell, City Engineer, at (985) 646-4270.
SPECIFICATIONS
This project consists of demolition and replacement of concrete streets, sidewalks, and culverts as shown on the plans. The new paving will be placed on a new sand base layer as shown in the plans. 
All work shall take place in the area of the intersection of Park Drive and Middle Drive, in the Park Place subdivision. Traffic control shall be maintained by the contractor at all times, as necessary. Traffic control shall include any and all temporary signs, barricades, or other labor, equipment, and materials required for adequate traffic control. 
All new concrete shall have a minimum compressive strength of 4,000 psi at 28 days and a minimum thickness of 8" (streets) or 4” (sidewalks). Concrete mix shall be in accordance with the latest revision of ASTM C-150 type 1. Concrete mix to include synthetic fiber reinforcing in accordance with ASTM C 1399. Macro synthetic fibers shall provide a min. average residual strength of 162 psi @ 3lb. per cubic yard, and 216 psi @ 4lb. per cubic yard.
All sub grade fill shall be select granular material compacted to 100% max. Modified AASHO density in a maximum of 6" lifts. 
When not otherwise specified herein, all work and materials shall conform to the requirements of the Louisiana Department of Transportation and Development, Standard specifications for Roads and Bridges, latest edition.
