PCO #1 -  Natco Change Order 12.7.07, not accepted.

PCO #2 – Accepted / In C.O. #3.

PCO #3 -  Natco Change Order 12.7.07, not accepted.

PCO #4 – dated 6.20.08, not accepted, revised into PCO #11.

PCO #5 – Accepted / In C.O. #1.

PCO #6 – Accepted / In C.O. #4.

PCO #7 – Accepted / In C.O. #5.

PCO #8 – Accepted / In C.O. #5.

PCO #9 – Accepted / In C.O. #5.

PCO #10 – Accepted / In C.O. #5.

PCO #11 – Accepted / In C.O. #5.

PCO #12 – Not accepted / Not in C.O.

PCO #13 – Not accepted / Not in C.O.

PCO #14 – Not accepted / Not in C.O.

PCO #15 – Accepted / In C.O. #6.

PCO #16 – Not accepted / Not in C.O.

PCO #17 -  Need to discuss status with Bruce.

PCO #18 – Accepted / In C.O. #6.

PCO #19 – Not accepted / Not in C.O.

PCO #20 – Accepted / In C.O. #9.

PCO #21 – Not accepted / Not in C.O.

PCO #22 – Comes out of Allowance.

PCO #23 – Accepted / In C.O. #6.

PCO #24 – Accepted / In C.O. #6.

PCO #25 – Accepted / In C.O. #9.

PCO #26 – Accepted / In C.O. #6.

PCO #27 – Not accepted / Not in C.O.

PCO #28 – Accepted / In C.O. #7.

PCO #29 – Accepted / In C.O. #9.

PCO #30 – Accepted / In C.O. #8.

PCO #31 – Not accepted / Not in C.O.

PCO #32 – Accepted / In C.O. #8.

PCO #33 – Not accepted / Not in C.O.

PCO #34 - Not accepted / Not in C.O.

PCO #35 - Not accepted / Not in C.O.

PCO #36 – Need more breakdown.

PCO #37 - Not accepted / Not in C.O.

PCO #38 - Not accepted / Not in C.O.

PCO #39 - Not accepted / Not in C.O.

PCO #40 – No Action/no copy.

PCO #41 – No Action/no copy.

PCO #42 - No Action/no copy.

PCO #43 - No Action/no copy.

PCO #44 – No Action – stump removal - $2,925.

PCO #45 - No Action/no copy.

PCO #46 - No Action/no copy.

PCO #47 - No Action/no copy.

PCO #48 – No Action – replace sidewalk - $2,679.

PCO #49 – No Action – elevator greenboard - $6,676.

PCO #50 – No Action – Printer cabinet - $1,419.

PCO #51 - No Action/no copy.

PCO #52 - No Action/no copy.

PCO #53 - No Action/no copy.

PCO #54 - No Action/no copy.

PCO #55 – No Action – fire dampers - $5,593.

