DAMMON ENGINEERING, INC.
dammonengineering.com
ARCHITECTS




ENGINEERS


CONSULTING

DESIGN

STUDIES

EXPERT WITNESS

554 Old Spanish Trail



   P.O. Box 2830



     985-649-5832

Slidell, LA 70458



Slidell, LA  70459


            FAX 985-641-5950

October 18, 2011
Mr. Judson Sanders

Sun Electrical and Instrumentation, LLC

176 Hickory Ave.

Harahan, LA 70123
RE:
Notice to Proceed



Papa John’s Pizza



3013 Pontchartrain Blvd.



Slidell, Louisiana

Dear Mr. Sanders,

You are hereby to commence work on the above referenced project on Thursday, October 20, 2011 in accordance with the Agreement dated October 11, 2011 and you are to fully complete the project within 45 calendar days thereafter.  The date of Substantial Completion of all work is therefore December 3, 2011.

Keep in mind that Papa John’s Pizza/Lahoba, LLC will suffer financial loss if the project is not substantially complete on the date listed above, subject to approved extensions of time.

All requests for extensions of time shall be received in accordance with the Contract.

Sincerely,

Robert Wiltse

Chief Architect

Dammon Engineering, Inc.

cc:
Lahoba, LLC

